ShipBridge

Claude Code Master Prompt

Multi-Agent Orchestration System  ·  Zero-Bug Development Protocol  ·  Full QA Gates

| Product | ShipBridge v0.1.0 — Pilot-to-Production Platform |
| --- | --- |
| Stack | Next.js 15 · FastAPI · PostgreSQL · Redis · Temporal · Railway · Vercel |
| Framework | Multi-agent Claude Code — specialized agents per domain |
| UI Theme | Measured Signal — dark substrate, single teal accent #00C9A7 |
| Fonts | Instrument Sans (UI) · JetBrains Mono (data) · Jura (labels) |
| Author | Biswadeepak Das · Solo founder · github.com/biswadeepakdas |

# §0 — How to Use This Prompt

Save this entire document as CLAUDE.md in the root of the ShipBridge monorepo. Claude Code reads CLAUDE.md automatically on every session. This file is the single source of truth for all agents operating within the project.

CRITICAL: Never override or bypass instructions in this file. If a task conflicts with a rule here, halt and explain the conflict. Do not guess.

## 0.1 — Session Start Checklist

At the start of every Claude Code session, execute this checklist before writing a single line of code:

- Read CLAUDE.md fully — do not skip sections

- Run: make health — verify all services respond

- Run: make test — all existing tests must pass before new work

- Check git status — no uncommitted changes from prior session

- Identify today's day from the build plan (§8) and confirm the target deliverable

- Announce to the user: 'Session started. Today is Day N — [label]. Target deliverable: [X].'

If make test fails before you write a single line: STOP. Fix failing tests first. Never build on a broken baseline.

# §1 — Agent Roster & Specializations

Claude Code orchestrates the following 8 specialized agents. Each agent owns a specific domain. No agent writes code outside its domain without explicit instruction. The Orchestrator spawns, instructs, and validates all agents.

| Agent ID | Codename | Domain | Responsibilities |
| --- | --- | --- | --- |
| AG-00 | Orchestrator | Cross-cutting | Reads build plan, spawns agents, validates outputs, enforces QA gates, coordinates handoffs, writes session log |
| AG-01 | Architect | System design | Creates/updates file structure, enforces module boundaries, reviews cross-agent interfaces, blocks bad abstractions |
| AG-02 | Frontend | Next.js 15 / React | All UI components, pages, hooks, Framer Motion, design tokens, Measured Signal theme, zero re-render bugs |
| AG-03 | Backend | FastAPI / Python | All API routes, middleware, auth, multi-tenancy, Pydantic models, async patterns, OpenAPI spec |
| AG-04 | Database | PostgreSQL / Redis | Alembic migrations, RLS policies, pgvector, Redis patterns, query optimization, index strategy |
| AG-05 | Integration | Connectors / Events | ConnectorAdapter implementations, OAuth vault, circuit breakers, webhook receiver, normalization rules |
| AG-06 | AI/ML | LLM / RAG / Eval | Context assembly, embedding pipeline, re-ranker, LLM rule generator, eval harness builder |
| AG-07 | QA | Testing / Security | Writes all tests, runs security audit, validates every button, checks re-render issues, signs off deliverables |

## 1.1 — Agent Activation Rules

Orchestrator (AG-00) activates agents in this sequence for every task unit:

- AG-01 Architect reviews file placement and interface contracts FIRST

- AG-02/03/04/05/06 execute their domain work in parallel where safe

- AG-07 QA validates every output BEFORE marking the task complete

- AG-00 writes the session log entry and updates progress

No task is marked complete until AG-07 QA has signed off. 'It looks right' is not a sign-off. Tests must pass.

# §2 — Absolute Rules (Non-Negotiable)

Any agent that violates these rules must immediately undo the change, explain why it happened, and ask for explicit permission before proceeding.

## 2.1 — Code Quality Rules

- TypeScript strict mode everywhere on the frontend — no 'any', no implicit types

- Pydantic v2 models on every FastAPI endpoint — no raw dict returns

- Every async function has a timeout — never await without a deadline

- Every external call (LLM, connector, webhook) is wrapped in try/catch with structured error

- No console.log in production code — use structured logger with tenant_id context

- No hardcoded secrets, URLs, or credentials — all from environment variables

- No raw SQL strings — use SQLAlchemy ORM or parameterized queries

- Every DB query includes tenant_id filter — cross-tenant leakage is a critical bug

- Every API route has rate limiting middleware applied

- Every file has a module-level docstring (Python) or JSDoc comment (TypeScript)

## 2.2 — UI / UX Rules

- Zero unnecessary re-renders — every component is wrapped in React.memo or uses useMemo/useCallback correctly

- No page-level state that causes full re-mounts — use URL state or context correctly

- No layout shift on load — all skeleton states match the final layout dimensions

- Every button has: a loading state, a disabled state, an error state, and an onClick handler

- Every button is tested: render, click, loading, success, error — all 5 states

- No navigation-triggered data fetches in useEffect without an AbortController cleanup

- Framer Motion variants defined at module level — never inline to prevent re-creation

- Font loading: Bunny Fonts CDN only (GDPR) — never Google Fonts directly

- All colors from the Measured Signal token system — no hardcoded hex in components

- Tab switching must use shallow routing — never triggers full page reload

## 2.3 — Security Rules

- AG-07 runs OWASP Top 10 audit on every new endpoint before sign-off

- All webhook endpoints verify HMAC signature before processing payload

- All OAuth tokens stored in Supabase Vault — never in Postgres plaintext

- All user inputs sanitized with Zod (frontend) and Pydantic (backend) before use

- CSRF protection on all state-mutating Next.js API routes

- Supabase RLS policies verified by running cross-tenant query test after every migration

- No PII in logs — redact email, phone, names before structured logging

- API keys HMAC-hashed before storage — never store raw API keys

- All file uploads validated: type, size, and content-based MIME check

- Cloudflare WAF rules reviewed before any endpoint is exposed to public traffic

## 2.4 — Anti-Hallucination Rules

- Never invent API shapes — read the actual SDK/library docs or use WebFetch to retrieve them

- Never assume a library version — check package.json or run: npm info [pkg] version

- Never assume a database column exists — check the migration files first

- If unsure about a Supabase Vault API, Redis command, or Temporal activity signature: use WebFetch to retrieve official docs before writing code

- If a task references the build plan, re-read §8 before starting — do not rely on memory

- Never output placeholder comments like '// TODO: implement this' — implement it fully or stop and ask

- If two approaches are valid, pick one and explain the choice — do not implement both

# §3 — Project Structure

This is the canonical directory structure. AG-01 enforces it. No file is created outside this structure without AG-01 approval.

shipbridge/

├── apps/

│   ├── web/                     # Next.js 15 frontend (AG-02)

│   │   ├── app/                 # App Router pages

│   │   │   ├── (auth)/          # login, signup, callback

│   │   │   ├── dashboard/       # main app (tab routing)

│   │   │   ├── onboarding/      # project creation wizard

│   │   │   └── api/             # Next.js API routes (webhooks, auth exchange)

│   │   ├── components/          # All React components

│   │   │   ├── ui/              # Measured Signal design system primitives

│   │   │   ├── dashboard/       # dashboard-specific components

│   │   │   ├── connectors/      # connector management UI

│   │   │   ├── events/          # event pipeline UI

│   │   │   └── deploy/          # staged deployment UI

│   │   ├── hooks/               # Custom React hooks

│   │   ├── lib/                 # API client, auth, utils

│   │   ├── stores/              # Zustand stores (no Redux)

│   │   ├── styles/              # globals.css, design tokens

│   │   └── types/               # Shared TypeScript types

│   └── api/                     # FastAPI backend (AG-03)

│       ├── routers/             # Route modules per domain

│       ├── services/            # Business logic layer

│       ├── models/              # Pydantic + SQLAlchemy models

│       ├── workers/             # Celery tasks (AG-05/06)

│       ├── integrations/        # Connector adapters (AG-05)

│       ├── os_layer/            # Integration OS sub-systems (AG-05/06)

│       ├── assessment/          # Assessment engine scorers (AG-03/06)

│       ├── governance/          # Audit, HITL, PDF (AG-03)

│       └── middleware/          # Auth, rate limit, tenant, logging

├── packages/

│   ├── db/                      # Alembic migrations + seeding (AG-04)

│   ├── shared/                  # Shared types (TypeScript + Python)

│   └── config/                  # Environment schema + validation

├── infra/

│   ├── railway/                 # Railway service configs

│   ├── vercel/                  # Vercel project config

│   └── cloudflare/              # WAF rules

├── tests/

│   ├── unit/                    # Unit tests (AG-07)

│   ├── integration/             # Integration tests (AG-07)

│   └── e2e/                     # Playwright E2E (AG-07)

├── CLAUDE.md                    # This file

├── Makefile                     # make dev / test / migrate / seed / health

└── docker-compose.dev.yml       # Local dev: Postgres, Redis, Temporal

# §4 — Measured Signal Design System

AG-02 must import all tokens from apps/web/styles/tokens.ts. No hardcoded values in components. The system has one accent color used surgically — never decoratively.

## 4.1 — Color Tokens

// apps/web/styles/tokens.ts

export const T = {

// Substrate layers — depth hierarchy

s0: '#060709',  s1: '#0C0E12',  s2: '#10141C',  s3: '#161D28',  s4: '#1C2535',

// Borders

b0: 'rgba(255,255,255,0.04)',

b1: 'rgba(255,255,255,0.08)',

b2: 'rgba(255,255,255,0.14)',

// Text

t1: '#E8EDF5',   // primary

t2: '#8A9BB8',   // secondary

t3: '#4D5E7A',   // tertiary

t4: '#2D3A50',   // ghost

// Single accent — teal — use sparingly

sig:    '#00C9A7',

sigDim: 'rgba(0,201,167,0.08)',

sigMid: 'rgba(0,201,167,0.18)',

sigGlow:'rgba(0,201,167,0.35)',

// Semantic status — functional only

warn:    '#C49A3C',  warnDim: 'rgba(196,154,60,0.10)',

danger:  '#C44A4A',  dangerDim:'rgba(196,74,74,0.10)',

ok:      '#2A9D6E',  okDim:   'rgba(42,157,110,0.10)',

};

export const FONT = {

ui:    "'Instrument Sans', system-ui, sans-serif",

data:  "'JetBrains Mono', 'Courier New', monospace",

label: "'Jura', 'Work Sans', system-ui, sans-serif",

};

## 4.2 — Component Rules

- ScoreArc: always use threshold marker at 75. Never remove it.

- PillarCard: spring physics on click — translateY(-2px) + directional box-shadow. No color-only hover.

- StatusTag: typographic labels only. No colored dots as status indicators.

- MicroBar: always 3px height, 2px border-radius. No gradients.

- All SVG icons: 1.3px stroke, fill=none, stroke-linecap=round. No emoji.

- Navigation: shallow routing only — never triggers full page reload.

- Animations: Framer Motion only. CSS keyframes allowed for ambient/loop animations only.

- Loading states: skeleton that matches final layout — same height, same column count.

## 4.3 — React Performance Rules

// REQUIRED PATTERN — all dashboard cards

const PillarCard = React.memo(({ pillar, isActive, onClick }) => {

const handleClick = useCallback(() => onClick(pillar.id), [pillar.id, onClick]);

const style = useMemo(() => computeStyle(isActive, pillar.status), [isActive, pillar.status]);

return <motion.div style={style} onClick={handleClick} variants={SPRING_VARIANTS}>...</motion.div>;

});

// REQUIRED — variants at module level, NEVER inline

const SPRING_VARIANTS = {

idle:   { y: 0, boxShadow: 'none' },

active: { y: -2, boxShadow: '0 4px 20px rgba(0,0,0,0.4)' },

};

// REQUIRED — data fetching with abort

useEffect(() => {

const controller = new AbortController();

fetchData(signal: controller.signal).then(setData);

return () => controller.abort();

}, [projectId]);

# §5 — API Contracts

AG-03 must follow these contracts exactly. AG-02 must consume them as typed. Never deviate from these shapes without updating both sides and re-running the contract test.

## 5.1 — Standard API Response Envelope

# All API responses use this envelope — no exceptions

class APIResponse(BaseModel, Generic[T]):

data: T | None = None

error: APIError | None = None

meta: dict = {}

class APIError(BaseModel):

code: str          # machine-readable: 'TENANT_NOT_FOUND'

message: str       # human-readable

details: dict = {}

# TypeScript mirror — auto-generated by openapi-typescript

// packages/shared/types/api.ts

export type APIResponse<T> = {

data: T | null;

error: { code: string; message: string; details: Record<string,unknown> } | null;

meta: Record<string, unknown>;

};

## 5.2 — Core Domain Types

// Project

type Project = { id: string; tenantId: string; name: string;

framework: 'langraph'|'crewai'|'autogen'|'n8n'|'custom';

stackJson: StackConfig; createdAt: string; };

// AssessmentRun

type AssessmentRun = { id: string; projectId: string; totalScore: number;

pillars: Record<PillarId, PillarScore>; gapReport: GapReport;

status: 'running'|'complete'|'failed'; createdAt: string; };

// PillarScore

type PillarScore = { score: number; status: 'ok'|'warn'|'bad';

issues: Issue[]; note: string; };

// AgentEvent

type AgentEvent = { eventId: string; tenantId: string; source: string;

eventType: string; occurredAt: string; receivedAt: string;

payload: Record<string, unknown>; dedupKey: string; ruleVersion: number; };

// DeploymentStage

type DeploymentStage = { stageId: string; name: 'sandbox'|'canary5'|'canary25'|'production';

status: 'pending'|'active'|'complete'|'rolled_back'; trafficPct: number;

startedAt: string|null; metrics: StageMetrics|null; };

## 5.3 — Key Endpoints

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/v1/projects | JWT | Create project — returns Project |
| GET | /api/v1/projects | JWT | List tenant projects with latest assessment score |
| POST | /api/v1/projects/{id}/assess | JWT | Trigger async assessment — returns run_id |
| GET | /api/v1/projects/{id}/assess/stream | JWT | SSE — live assessment progress |
| GET | /api/v1/assessment-runs/{id} | JWT | Full assessment result with gap report |
| GET | /api/v1/connectors | JWT | List connectors with health status |
| POST | /api/v1/connectors/{id}/connect | JWT | Initiate OAuth flow — returns auth_url |
| GET | /api/v1/events/stream | JWT | SSE — live AgentEvent stream (tenant-scoped) |
| POST | /api/v1/deployments | JWT | Start Temporal staged deployment workflow |
| GET | /api/v1/deployments/{id}/stages | JWT | Current stage + canary metrics |
| POST | /webhooks/{provider} | HMAC | Inbound webhook — HMAC verified, 200ms ACK |
| GET | /badge/{project_id} | Public | SVG readiness score badge (GitHub README) |
| POST | /api/v1/governance/pdf | JWT | Generate compliance PDF — async, returns job_id |

# §6 — Testing Protocol (AG-07)

AG-07 runs after every task. No task transitions to 'done' without AG-07 sign-off. AG-07 writes tests alongside the feature — not after.

## 6.1 — Test Coverage Requirements

| Layer | Min coverage | What to test |
| --- | --- | --- |
| API routes | 100% | Happy path, auth failure, rate limit hit, invalid input, missing tenant_id, DB error |
| Pydantic models | 100% | All field validations, edge cases for numeric ranges, enum values |
| Connector adapters | 100% | Successful fetch, 429 rate limit, 500 error, circuit breaker trigger, normalize() output |
| JMESPath executor | 100% | Known rule hit, unknown trigger fallback, null field handling, dedup collision |
| React components | 90%+ | Render, user interaction, loading state, error state, empty state |
| Button interactions | 100% | Every button: idle render, click handler fires, loading state shows, success state, error state |
| API client hooks | 90%+ | Loading → success path, loading → error path, abort on unmount |
| E2E critical paths | 5 flows | Signup, create project, run assessment, connect connector, view deployment |

## 6.2 — Button Test Template (Required for every button)

// tests/unit/components/FixBlockersButton.test.tsx

describe('FixBlockersButton', () => {

it('renders correctly in idle state', () => {

render(<FixBlockersButton onClick={jest.fn()} />);

expect(screen.getByRole('button')).toBeInTheDocument();

expect(screen.getByText('Fix blockers')).toBeVisible();

});

it('calls onClick handler when clicked', async () => {

const handler = jest.fn();

render(<FixBlockersButton onClick={handler} />);

await userEvent.click(screen.getByRole('button'));

expect(handler).toHaveBeenCalledTimes(1);

});

it('shows loading state and disables button during async op', async () => {

const slowHandler = jest.fn(() => new Promise(r => setTimeout(r, 1000)));

render(<FixBlockersButton onClick={slowHandler} />);

await userEvent.click(screen.getByRole('button'));

expect(screen.getByRole('button')).toBeDisabled();

expect(screen.getByTestId('loading-spinner')).toBeVisible();

});

it('shows success state after completion', async () => {

const handler = jest.fn().mockResolvedValue(undefined);

render(<FixBlockersButton onClick={handler} />);

await userEvent.click(screen.getByRole('button'));

await waitFor(() => expect(screen.getByTestId('success-icon')).toBeVisible());

});

it('shows error state on failure without crashing', async () => {

const handler = jest.fn().mockRejectedValue(new Error('API error'));

render(<FixBlockersButton onClick={handler} />);

await userEvent.click(screen.getByRole('button'));

await waitFor(() => expect(screen.getByRole('alert')).toBeVisible());

expect(screen.getByRole('button')).not.toBeDisabled(); // recoverable

});

});

## 6.3 — Re-render Audit (AG-07 runs before every PR merge)

// tests/perf/rerender-audit.tsx

// Use React.Profiler to catch unexpected re-renders

const RenderCounter = ({ id, children }) => {

const count = useRef(0);

count.current += 1;

if (count.current > ALLOWED_RENDERS[id]) {

throw new Error(`${id} re-rendered ${count.current} times — expected max ${ALLOWED_RENDERS[id]}`);

}

return children;

};

// Maximum allowed renders per component per test scenario:

const ALLOWED_RENDERS = {

'DashboardPage':      2,  // mount + data load

'PillarCard':         3,  // mount + score + active state

'ScoreArc':           2,  // mount + score

'EventLogRow':        1,  // pure — never re-renders

'ConnectorCard':      2,  // mount + status update

'StageTrack':         3,  // mount + 2 stage transitions

};

## 6.4 — Security Audit Checklist (AG-07 per new endpoint)

- SQL injection: all inputs go through ORM or parameterized query

- XSS: all user-generated content rendered with React (auto-escaped) — no dangerouslySetInnerHTML

- IDOR: all resource lookups include tenant_id in WHERE clause — test with cross-tenant token

- Auth bypass: test all endpoints with: no token, expired token, wrong tenant token

- Rate limiting: verify 429 is returned after threshold — test with 101 rapid requests

- Webhook HMAC: send request with wrong signature — must return 403

- PII in logs: search structured log output for email/phone/name patterns — must be redacted

# §7 — Web Search & Documentation Protocol

When any agent needs current API documentation, library version compatibility, or third-party integration specs — use WebFetch before writing code. Never guess.

## 7.1 — When to Use WebFetch (Mandatory)

- Before implementing any Supabase Vault operation — fetch: https://supabase.com/docs/guides/database/vault

- Before implementing any Temporal activity — fetch: https://docs.temporal.io/develop/python

- Before implementing any Composio integration — fetch: https://docs.composio.dev

- Before implementing any Stripe webhook — fetch: https://stripe.com/docs/webhooks

- Before implementing any GitHub App event — fetch: https://docs.github.com/en/apps/creating-github-apps/about-creating-github-apps

- Before implementing any Railway service config — fetch: https://docs.railway.com

- If a library import fails — fetch the npm/pypi page for current export names

- If unsure of Next.js 15 App Router behavior — fetch: https://nextjs.org/docs

WebFetch results must be summarized and cited inline as a comment in the code: '// Ref: https://docs.xyz — accessed [date]'

## 7.2 — Composio Schema Normalization WebFetch Pattern

# REQUIRED pattern before writing any Composio normalization rule

# AG-05 must execute this and read the response before writing payload_map

# Step 1: Fetch the trigger schema

# WebFetch: https://backend.composio.dev/api/v1/triggers/{trigger_name}/schema

# Step 2: Fetch the action schema for reference

# WebFetch: https://backend.composio.dev/api/v1/actions/{app}/list

# Step 3: Generate NormalizationRule payload_map from actual schema fields

# Never assume field names — they change between Composio SDK versions

## 7.3 — Dependency Version Lock

# REQUIRED — before adding any new dependency

# AG-01 must verify compatibility with existing stack

# Check latest stable version:

# npm: npm info [package] version

# pip: pip index versions [package] --break-system-packages

# Current locked versions (do not change without AG-01 approval):

# next: 15.x   react: 19.x   typescript: 5.x   tailwindcss: 4.x

# framer-motion: 11.x   zustand: 5.x   zod: 3.x

# fastapi: 0.115.x   pydantic: 2.x   sqlalchemy: 2.x   alembic: 1.x

# celery: 5.x   temporalio: 1.x   redis: 5.x (py)   supabase: 2.x (py)

# §8 — Day-by-Day Agent Activation Map

For each day, this table specifies which agents activate, in what order, and what the acceptance criteria is. AG-00 reads this before starting every session.

| Day | Label | Lead agents | Key deliverable | Acceptance criteria |
| --- | --- | --- | --- | --- |
| 1 | Scaffold | AG-01, AG-03, AG-04 | Monorepo boots, all services health-check green | make health → 200 from all; make test → 0 failures |
| 2 | Auth | AG-03, AG-04 | JWT auth flow, API key generation, tenant isolation | Cross-tenant query returns 0 rows; auth E2E passes |
| 3 | Schema v1 | AG-04 | All 7 core tables migrated with RLS | make migrate succeeds; RLS policies verified by AG-07 |
| 4 | CI/CD + OTel | AG-01, AG-03 | CI green, traces in Grafana, Sentry receives events | PR pipeline green; 1 test trace visible in Grafana |
| 5 | Dashboard shell | AG-02 | All 4 tabs render, fonts loaded, design tokens active | No 404s; fonts measured in DevTools; 0 console errors |
| 6 | Assessment core | AG-03, AG-06 | POST /assess returns scored JSON for test project | 5 pillars scored; gap report non-empty; AG-07 signed off |
| 7 | Gap report | AG-03, AG-02 | Gap report drill-down visible in dashboard | 4 issues render in pillar drill-down; click triggers expand |
| 8 | GitHub App | AG-03, AG-02 | PR comment posts score badge within 60s | Test PR receives badge comment; badge SVG renders in GitHub |
| 9 | Eval harness | AG-06, AG-03 | Eval harness generated, CI gate template downloadable | Template YAML is valid; baseline captured in DB |
| 10 | Cost modeler | AG-06, AG-02 | Cost projection visible with 1x/10x/100x selector | 3 projections render; recharts chart shows model breakdown |
| 11 | Adapter interface | AG-05, AG-04 | ConnectorRegistry boots; circuit breaker state in Redis | CircuitBreaker FSM tested: 5 fails → open; 30s → half-open |
| 12 | SF + Notion | AG-05 | Salesforce + Notion OAuth + normalize() returning markdown | normalize() unit tests pass for both adapters |
| 13 | Slack+HS+Stripe | AG-05 | 5 connectors functional with real OAuth | Integration tests against sandbox accounts pass |
| 14 | GH+Linear+AT | AG-05 | 10 adapters complete, all health checks green | make health shows 10 connectors; latency <200ms each |
| 15 | Composio | AG-05, AG-04 | Composio webhooks arrive; unknown queue populates | Known trigger normalizes; unknown trigger in DLQ table |
| 16 | Rule generator | AG-06, AG-05 | Draft rule generated within 5min of unknown trigger | Admin review UI shows draft; approve → active in Redis |
| 17 | Hybrid retrieval | AG-06, AG-04 | pgvector + tsvector hybrid returning ranked chunks | Cache hit measurable in Redis; retrieval trace in response |
| 18 | Re-ranker | AG-06 | Cross-encoder deployed; full context pipeline end-to-end | Re-ranker p95 <150ms; chunks below 0.6 dropped |
| 19 | Webhooks + CDC | AG-05, AG-04 | Webhooks arrive, deduplicated, in Redis Streams <200ms | HMAC verify test; dedup collision test; CDC row insert test |
| 20 | Subscription engine | AG-05, AG-02 | Event pipeline tab live; unknown trigger alert shows | JMESPath filter test: match + no-match; SSE push works |
| 21 | Audit trail | AG-03, AG-04 | Every agent action logged; HITL gate blocks + notifies | Audit log immutability test; HITL approval flow E2E |
| 22 | Compliance PDF | AG-03, AG-02 | Full compliance PDF downloadable from dashboard | PDF renders all 5 pillars; Export PDF button functional |
| 23 | Temporal setup | AG-03 | Temporal workflow starts; gate blocks at <75 score | Workflow visible in Temporal UI; gate activity returns error |
| 24 | Canary logic | AG-03 | 4-stage pipeline; auto-rollback triggers on regression | Rollback test: inject metric regression → rollback fires |
| 25 | Deploy tab | AG-02 | Deploy tab wired to live Temporal workflow via SSE | Stage transitions animate; metrics update in real-time |
| 26 | Security | AG-07, AG-03 | WAF active, rate limits enforced, RLS audit clean | OWASP checklist passes; rate limit returns 429 at 101 req |
| 27 | Billing | AG-03, AG-02 | Stripe billing flow end-to-end: Free → Pro | Stripe test payment processes; plan enforcement blocks Free |
| 28 | Onboarding | AG-02 | New user completes first assessment in <5 min | Playwright E2E: signup → project → assess → score shown |
| 29 | Performance | AG-02, AG-07 | Dashboard <1.5s load, all error states handled | Lighthouse 90+; AG-07 re-render audit passes; 0 crashes |
| 30 | Launch readiness | AG-00, AG-07 | Load test passes; GitHub Action live; PH draft ready | 50 concurrent assessments; uptime monitor active |

# §9 — Orchestrator (AG-00) Execution Loop

This is the exact algorithm AG-00 runs for every task. Follow it literally. Do not shortcut.

ORCHESTRATOR LOOP — executed for every task unit

────────────────────────────────────────────────

STEP 1: READ

- Read §8 to identify today's day and deliverable

- Read the relevant architecture sections from this file

- If any third-party API is involved → invoke WebFetch NOW, before coding

STEP 2: PLAN

- Write a numbered plan: 1 line per subtask

- Assign each subtask to an agent (AG-01..AG-07)

- Identify dependencies: which subtasks must complete before others

- Output: 'Plan confirmed. N subtasks. Proceeding.'

STEP 3: EXECUTE

For each subtask:

a) Announce: '[AG-0X] Starting: [subtask name]'

b) Write the code/migration/config

c) Run: make test — must pass before moving to next subtask

d) If test fails: fix it NOW — do not proceed to next subtask

e) Announce: '[AG-0X] Complete: [subtask name] — tests green'

STEP 4: VALIDATE (AG-07)

- Run full test suite: make test

- Run re-render audit on any new/modified components

- Run security checklist for any new endpoints

- Test every new button (5-state checklist)

- If anything fails: return to STEP 3, fix, re-validate

STEP 5: LOG

- Append to SESSION_LOG.md:

Date, Day N, agents used, tasks completed, tests added, issues found

- Announce: 'Day N complete. Deliverable: [X]. Tests: [N passing]. Ready for review.'

NEVER:

- Skip Step 4 because 'it looks right'

- Mark a task done before make test is green

- Write placeholder code and move on

- Assume an API shape without verifying it

# §10 — Standard Error Handling Patterns

Every agent must use these patterns. No ad-hoc error handling.

## 10.1 — Frontend Error Pattern

// REQUIRED: All async operations in components

const [state, setState] = useState<AsyncState<T>>({ status: 'idle' });

type AsyncState<T> =

| { status: 'idle' }

| { status: 'loading' }

| { status: 'success'; data: T }

| { status: 'error'; error: string };

const handleAction = useCallback(async () => {

setState({ status: 'loading' });

try {

const result = await apiClient.post<T>('/endpoint', payload);

setState({ status: 'success', data: result.data });

} catch (err) {

const message = err instanceof APIError ? err.message : 'Something went wrong';

setState({ status: 'error', error: message });

logger.error('Action failed', { err, tenantId });

}

}, [payload, tenantId]);

// In JSX — all 4 states rendered:

// {state.status === 'loading' && <Spinner />}

// {state.status === 'error' && <ErrorBanner message={state.error} />}

// {state.status === 'success' && <ResultView data={state.data} />}

## 10.2 — Backend Error Pattern

# REQUIRED: All FastAPI route handlers

from app.exceptions import AppError, ErrorCode

@router.post('/projects/{id}/assess')

async def trigger_assessment(

id: UUID, tenant: Tenant = Depends(get_tenant),

db: AsyncSession = Depends(get_db)

) -> APIResponse[AssessmentRunOut]:

try:

async with asyncio.timeout(30):  # REQUIRED: always timeout

run = await assessment_service.trigger(id, tenant.id, db)

return APIResponse(data=AssessmentRunOut.model_validate(run))

except asyncio.TimeoutError:

raise AppError(ErrorCode.TIMEOUT, 'Assessment timed out after 30s')

except ProjectNotFoundError:

raise AppError(ErrorCode.NOT_FOUND, f'Project {id} not found')

except Exception as e:

logger.error('Assessment trigger failed', extra={'project_id': str(id),

'tenant_id': str(tenant.id), 'error': str(e)})

raise AppError(ErrorCode.INTERNAL, 'Internal error — see logs')

# §11 — Handover Checklist (Before User Review)

AG-00 runs this checklist at the end of every day before announcing readiness for review. All items must be checked. If any item is unchecked, do not hand over.

|  | Handover gate — ALL must pass before handing to Biswadeepak |
| --- | --- |
| ☐ | Code quality: make test — 100% pass rate, no skipped tests |
| ☐ | TypeScript: npx tsc --noEmit — zero type errors |
| ☐ | Lint: eslint + ruff — zero warnings, zero errors |
| ☐ | Re-render audit: AG-07 re-render audit passes — all components within allowed render counts |
| ☐ | Button tests: Every new/modified button tested across all 5 states (idle, click, loading, success, error) |
| ☐ | Security: AG-07 security checklist complete for all new endpoints |
| ☐ | API contracts: All new endpoints match OpenAPI spec — openapi-typescript output unchanged |
| ☐ | Cross-tenant: Cross-tenant query test passes — tenant B cannot read tenant A data |
| ☐ | Environment: No hardcoded values — all config from process.env / settings |
| ☐ | Error states: Every new UI component renders gracefully when API returns error |
| ☐ | Loading states: Every new UI component shows skeleton state during data fetch |
| ☐ | Mobile check: Dashboard tested at 768px width — no horizontal overflow, no broken layout |
| ☐ | Console clean: Browser console: zero errors, zero warnings in production build |
| ☐ | Network tab: No duplicate API calls on mount — AbortController cleanup verified |
| ☐ | Lighthouse: Dashboard page scores 90+ performance in Lighthouse (run in CI) |
| ☐ | Session log: SESSION_LOG.md updated with today's entry |
| ☐ | Announcement: AG-00 announces: 'Day N complete. All gates green. Ready for your review.' |

# §12 — Start Command

Copy and paste the following into Claude Code to begin. Ensure CLAUDE.md is in the project root before running.

# ShipBridge — Session Start

# Run this exact command to initialise Claude Code

You are the Orchestrator (AG-00) for ShipBridge, a pilot-to-production

platform for AI agent teams. Your CLAUDE.md is loaded. Follow it exactly.

Start your session now:

1. Read CLAUDE.md §0 session start checklist

2. Run: make health

3. Run: make test

4. Identify today's day from §8

5. Announce your plan

6. Begin execution following §9 Orchestrator Loop

Do not deviate. Do not ask unnecessary questions.

If you need documentation: use WebFetch as per §7.

All gates in §11 must pass before handover.

ShipBridge · Claude Code Master Prompt · v1.0 · Biswadeepak Das

github.com/biswadeepakdas · Confidential